🎯 Project Recap (Locked)

Topic: Topic G
Project:
Error-Aware, Cost-Sensitive Comparison of Vertex AI AutoML and Google Pretrained Models in Loan Risk Decision Systems

Credits Available: $50 (more than enough if used carefully)

🧭 PHASE 0 — Ground Rules (IMPORTANT)

Before steps:

🚫 Things we will NOT do

- No GPUs

- No custom training jobs

- No continuous deployment

- No large datasets

- No expensive AutoML Vision

✅ Things we WILL do

- AutoML Tabular or Text (small dataset)

- Google Natural Language API

- Local development + limited cloud calls

- Cost tracking + simulations (not real heavy usage)

🧩 PHASE 1 — Problem & Data Design (Week 1)

Step 1: Define the Exact Prediction Task

You will predict Loan Risk Category:

Low Risk

Medium Risk

High Risk

This is classification, perfect for Topic G.

Step 2: Dataset Strategy (Safe + Cheap)

✅ Use Public Dataset + Synthetic Text

Recommended approach.

Structured Data (Public)

Use a dataset like:

- Loan approval datasets (Kaggle / UCI)

- Features:

  - Income

  - Credit score (can be normalized)

  - Employment length

  - Loan amount

  - Debt-to-income ratio

Text Data (Synthetic but Realistic)

You generate:

- Loan purpose descriptions

- Customer notes

Example:

“Applying for car loan to purchase used sedan, stable employment for 4 years.”

This is academically acceptable and very common.

Step 3: Data Cleaning & Feature Engineering

(Local – no cloud cost)

- Pandas:

  - Handle missing values

  - Normalize numeric features

- Create:

  - loan_risk_label

- Split:

  - Train / Validation / Test

📌 Save clean CSV → upload later to Cloud Storage.

☁️ PHASE 2 — Google Cloud Setup (Week 1)

Step 4: GCP Project Setup

- Create / select project

- Enable billing (already done)

- Enable APIs:

  - Vertex AI

  - Cloud Natural Language API

  - Cloud Storage

💰 Cost: $0

Step 5: Cloud Storage

- Create bucket:

- loan-risk-data-bucket

- Upload:

  - Clean dataset

  - Test samples

💰 Cost: negligible (< $0.10)

🤖 PHASE 3 — Model 1: Pretrained NLP API (Week 2)

Step 6: Implement Pretrained NLP Analysis

(Cheap & fast)

Use Cloud Natural Language API to extract:

- Sentiment score

- Key entities (job, urgency, loan type)

You’ll map these to risk indicators, e.g.:

| NLP Signal | Risk Effect |
| --- | --- |
| Negative sentiment | ↑ Risk |
| Job instability terms | ↑ Risk |
| Emergency wording | ↑ Risk |

💰 Cost: pennies (you’ll stay under $1)

Step 7: Pretrained Model Baseline Evaluation

- Create simple rule-based risk classification

- Evaluate on test set

- Save predictions + confidence

This becomes your baseline model.

🧠 PHASE 4 — Model 2: Vertex AI AutoML (Week 3–4)

Step 8: Choose AutoML Type (IMPORTANT)

✅ Use AutoML Tabular or AutoML Text

- Small dataset

- Limit training budget

Set training budget carefully:

- Max training hours: 1–2 hours

- Early stopping ON

💰 Estimated Cost: $10–20 (safe)

Step 9: Train AutoML Model

- Upload dataset from Cloud Storage

- Define target: loan_risk_label

- Train model

📌 Don’t retrain repeatedly — one solid run is enough.

Step 10: Evaluate AutoML Model

Collect:

- Accuracy

- Precision / Recall

- Confusion matrix

- Confidence scores

💰 Prediction cost: very low

🚨 PHASE 5 — Error Analysis (2️⃣ Component) (Week 5)

Step 11: Error Categorization

For both models:

- False positives

- False negatives

- High-confidence wrong predictions

Step 12: Error Severity Weighting

Define severity:

| Error | Weight |
| --- | --- |
| High-risk → Low-risk | 10 |
| Medium-risk misclass | 5 |
| Low-risk → High-risk | 4 |

Compute:

- Total error severity score per model

📌 This is your key analytical contribution.

💰 PHASE 6 — Cost Analysis (3️⃣ Component) (Week 6)

Step 13: Track Actual API Costs

From GCP:

- Cost per NLP call

- Cost per AutoML prediction

Step 14: Simulate Monthly Usage

Simulate:

- 1k / 10k / 100k loan applications

Metrics:

- Cost per correct decision

- Cost per high-severity error avoided

📌 No extra cloud cost — this is calculated, not executed.

🧠 PHASE 7 — Hybrid Decision System (Week 6)

Step 15: Implement Hybrid Logic

if pretrained_confidence > threshold and risk != high:

use pretrained result

else:

use AutoML result

Measure:

- Cost savings

- Accuracy change

- Error severity reduction

This ties 2️⃣ + 3️⃣ together.

🖥️ PHASE 8 — Frontend (Week 7)

Step 16: Streamlit UI

Features:

- Input loan details

- Input loan purpose text

- Show:

  - Pretrained result

  - AutoML result

  - Final decision

  - Estimated cost

Run:

- Locally OR

- Deploy via Cloud Run (optional)

💰 Cost: ~$0–$2 (optional)

📄 PHASE 9 — Report & Presentation (Week 8)

Step 17: Report Structure

- Introduction

- Technologies

- Dataset

- Methodology

- Error analysis

- Cost analysis

- Hybrid system

- Conclusion

Step 18: Slides & Demo

- Architecture diagram

- Comparison tables

- Live demo

💵 Cost Summary (Very Safe)

| Service | Cost |
| --- | --- |
| NLP API | <$1 |
| Cloud Storage | <$0.50 |
| AutoML Training | $10–20 |
| AutoML Predictions | <$2 |
| Streamlit Deployment | Optional |
| Total | ~$15–25 |

You’ll have buffer left.

🏁 Final Mentor Advice

You are doing this the right way:

- Clear scope

- Cost-aware

- Career-aligned

- Exam-safe

This project will:

- Impress your professor

- Stand out in your portfolio

- Strengthen both data analytics & applied ML profile

Recommended Report Structure (FINAL)

Here is a clean, exam-safe structure for your report:

- Introduction

  - Problem statement

  - Motivation

  - Why cloud-based ML

- Related Work / Background

  - Pretrained NLP models

  - AutoML

  - Cloud ML services

- Dataset and Preprocessing

  - LendingClub / synthetic data

  - Feature selection

  - Text generation

- Methodology

  - NLP baseline

  - AutoML Tabular

  - Hybrid decision logic

- Experimental Setup

  - Training configuration

  - Validation

  - Evaluation metrics

- Results and Evaluation

  - Accuracy / confusion matrices

  - Error severity analysis

  - Policy drift discussion

👉 7. Cost and Scalability Analysis ← HERE

- Discussion

  - Trade-offs

  - Practical implications

  - Limitations

- Conclusion and Future Work